Illustrative example

# Close the delivery gap in two stages

Decision brief for the operating committee

Strategy Office · September 2026

# Recommendation

Approve four additional monthly delivery slots in two stages. Confirm staffing for the first two, then review quality and unit economics before releasing the next two.

# Evidence and assumptions

The illustrative plan has ten committed projects and six available slots in the same month. The four-project gap is a capacity shortfall, not a revenue forecast. The model assumes comparable effort per project. If complexity differs, use effort-weighted capacity; if staffing is delayed, revisit customer start dates.

Exhibit 1. Capacity expansion should follow two operating gates

Monthly projects · Illustrative planning case · September 2026

Capacity and commitments use the same monthly period; no conversion from revenue is assumed.

Source: illustrative operating model; replace with approved planning data.

Stage the capacity increase

Start with two additional delivery slots.

Release the next two after quality and cycle-time checks.

# Decision and accountability

| Gate | Owner | Evidence required |
| --- | --- | --- |
| Add two slots | Operations lead | Confirm staffed capacity and project mix |
| Release the next two | Operating committee | Review cycle time, quality, and unit economics |
| Revisit demand | Commercial lead | Reconcile signed commitments and start dates |